# Statement of Work

## Partners Life - SOW12: Certificate Investigation and Remediation Plan

| Consultants: | Brandon Steege, Cloud Engineer Pranish Kumar, Cloud Engineer |
| --- | --- |
| Service Description (Scope Inclusion): | Partners Life Limited (Partners Life) currently use Digicert for CA services and they are seeking assistance from Equinox IT to review their digital certificate usage and determine the best option for managing their certificate-based authentication needs. By May 2026, public certificate authorities (CAs) will stop supporting TLS client authentication due to Chrome’s new root program rules. Organisations relying on public SSL/TLS certificates for user, device, or application authentication will need to switch to private CA's or alternative PKI products. Equinox IT will support Partners Life by investigating the current state of certificate usage, storage, and management across identified platforms and environments. This engagement will focus on locating existing certificates, establishing if they are used for authentication, understanding their lifecycle and ownership, and developing a pragmatic remediation and improvement plan aligned to Partners Life’s operational needs and best practice, including planning for certificate renewal automation. The scope of this engagement includes: - Identification and analysis of digital certificates across agreed systems, services, and platforms - Review of current certificate storage locations, renewal processes, and management practices - High-level assessment of tooling, automation opportunities, and governance processes - Planning and recommendations for implementing certificate renewal automation Development of remediation and forward-looking recommendations for improving certificate management maturity. |
| Approach | This engagement will be completed using the following approach; - Conduct initial discovery to understand the in-scope environments, platforms, and certificate management context - Review and analyse existing certificate locations, renewal processes, and management practices - Engage with relevant stakeholders to validate findings and understand operational constraints Assess suitable options and patterns for certificate renewal automation, particularly where certificates are used for authentication - Develop pragmatic remediation and improvement recommendations aligned to PL’s priorities Present findings and recommendations in a clear, actionable format. |

| Assumptions: | This engagement has been scoped based on the following assumptions: Partners Life will provide timely access to relevant systems, environments, documentation, and stakeholders required to complete the engagement Required stakeholders will be available for discovery discussions and clarification as needed during the engagement Fully automated renewal of certificates used for authentication may not be achievable where keys must be shared with third parties or systems outside of Partners Life control Partners Life will provide the initial impact assessment commenced in 2025 as a starting point for this engagement. |
| --- | --- |
| Service Description (Scope Exclusions): | The following items are explicitly excluded from the scope of this engagement unless otherwise agreed in writing. - Implementation or configuration of certificate management or renewal automation solutions - Execution of certificate renewals or remediation activities - Ongoing operational support or managed services - Detailed security testing, penetration testing, or compliance audits Procurement, licensing, or cost negotiation with third-party vendors. |
| Formal Deliverables: | The formal deliverables of this project will be: A findings and recommendations document including; A current state summary, Overall certificate maturity recommendations, Individual certificate renewal recommendations, and High level remediation plans to achieve all individual certificate recommendations. |
| Client billing contact: | James Thornhill Partners Life jamesthornhill@partnerslife.co.nz |
| Reporting: | Given the short nature of this assignment, no formal project reporting will be produced |
| Cost: | Equinox IT will commit up to 40 for this assignment, charged at $235 per hour to a total cost of $9,400 excluding GST, as per table below. Description; Estimated hours; Estimated cost (Excl. GST). Investigation, a nalysis and remediation planning; 35; $8,225.00. Project Co-ordination; 5; $1,175.00. Totals; 40; $9,400.00. |

| Fine print: | Pricing and Invoicing - All prices or fees exclude GST except where noted or not applicable. - This project will be invoiced on a Time & Materials basis. Expenses - Pricing excludes incidental expenses such as travel and accommodation. - The Equinox IT policy for expenses is to seek prior approval before costs are incurred. - Travel expenses will be passed on at our cost without added margin. Terms of Business This quotation is subject to the Equinox IT Terms of Business, a copy of which has been supplied and is available on request. This quotation is subject to the Master Services Agreement between Partners Life Limited and Equinox Limited, dated 2 September 2025. - Consultant(s) may use Artificial Intelligence (AI) tools to enhance efficiency, analysis, and productivity in delivering services under this agreement. Consultant(s) remains responsible for ensuring the accuracy, quality, and compliance of all deliverables. If requested, we will disclose the AI usage relevant to the engagement. Validity - This quotation is valid for 28 working days from the date of the quote. |
| --- | --- |

Acceptance

For Partners Life Limited by:	For Equinox IT by:

____________________________________	__________________________________

Signature	Signature

____________________________________	__________________________________

Name		Name

____________________________________	__________________________________

Position	Position

____________________________________	__________________________________

Date	Date