# Statement of Work

## Partners Life - SOW14 - CrowdStrike Logging Connector

| Consultants: | Brandon Steege, Cloud Engineer |
| --- | --- |
| Service Description (Scope Inclusion): | Partners Life Limited (Partners Life) has engaged Equinox IT to deploy an Azure Event Hub to forward Microsoft 365 Copilot logs into the Partners Life CrowdStrike SIEM platform. This includes deploying the Event Hub, configuring required access policies, and validating message ingestion. |
| Approach | This engagement will be conducted using the following approach: Review the Microsoft guidance for the CrowdStrike Generic Azure Event Hub connector to confirm required configuration, authentication, and access prerequisites. Prepare Terraform configuration to deploy the Event Hub Namespace, Event Hub, Shared Access Policies, and Consumer Group into the pl-prod-ae-alz-connectivity-sub subscription, following Partners Life landing zone patterns. Store the Terraform code in the PAEGen2 Azure Landing Zone project and deploy changes using the existing Terraform pipeline. Configure required Microsoft Entra ID role assignments and access policies to support the CrowdStrike connector. Work with PL’s specialists to verify we are correctly transferring logs from M365 Copilot to the Crowdstrike Connector. Setup Health Alerts for the Event Hub to monitor Consumer Group Lag, Throttled Requests, and Event Hub Errors. Handover of support to Equinox IT Managed Services as part of the on-going support contract |
| Assumptions: | Assumptions impacting this Statement of Work: • Partners Life will provide timely access and approvals • CrowdStrike connector configuration is out of scope • Upstream M365 Copilot log configuration is out of scope |
| Service Description (Scope Exclusions): | Items excluded from the scope are: - Configuring or troubleshooting the CrowdStrike SIEM connector - Remediation unrelated to Event Hub deployment - Ongoing operational support - Network or RBAC changes not required for deployment - Penetration testing or security review of the solution - Licensing or subscription costs |
| Formal Deliverables: | The formal deliverables of this project will be: - Azure Event Hub deployed As-Built Document for Event Hub connector |
| Client billing contact: | James Thornhill Partners Life Limited jamesthornhill@partnerslife.co.nz |
| Reporting: | Given the short nature of this assignment, no formal project reporting will be produced. |
| Cost: | Equinox IT will commit up to 29 hours for this assignment at $235 per hour to a total cost of $6,815 excluding GST, as per table below. Description; Estimated hours; Estimated cost (Excl. GST). Deployment of Event Hub; 25; $5,875. Project Coordination; 4; $940. Totals; 29; $6,815. |
| Fine print: | Pricing and Invoicing - All prices or fees exclude GST except where noted or not applicable. - This project will be invoiced on a Time & Materials basis. Expenses - Pricing excludes incidental expenses such as travel and accommodation. - The Equinox IT policy for expenses is to seek prior approval before costs are incurred. - Travel expenses will be passed on at our cost without added margin. Terms of Business - This quotation is subject to the Equinox IT Terms of Business, a copy of which has been supplied and is available on request. - Consultant(s) may use Artificial Intelligence (AI) tools to enhance efficiency, analysis, and productivity in delivering services under this agreement. Consultant(s) remains responsible for ensuring the accuracy, quality, and compliance of all deliverables. If requested, we will disclose the AI usage relevant to the engagement. Validity - This quotation is valid for 28 working days from the date of the quote. |

Acceptance

Partners Life Limited by:	For Equinox IT by:

____________________________________	__________________________________

Signature	Signature

____________________________________	__________________________________

Name		Name

____________________________________	__________________________________

Position	Position

____________________________________	__________________________________

Date	Date